**Meeting Minutes Document**

**Date:** 26/02/2025  
**Time:** 14:30– 15:30  
**Location:** Microsoft Teams

**Attendees:**   
Mohammed Saif Rahman  
Ahad Yasir   
Hasaan Chaudhry  
Mohammed Saeed Miah

Haaris Bahar

Abdi Rashid Omar

Mohammed Ali Zahoor

Discussion:

. Catch up as a team.

. Programmers started to make progress on some coding.

. NDA signed and sent to client.

. More activity is needed within the Jira Software.

. More UI designs templates are needed.

. Code needs to be uploaded to Github.

Progress Update:

Ali Zahoor- Database creation and log in screen creation- Almost complete

Mohammed Saeed- Main screen UI creation- Good initial creation

Ahad Yasir- Main screen UI creation- Good initial creation

Assigned Tasks:

**Haaris Bahar, Mohammed Saif Rahman, Hasaan Chaudhry:** Take over Main screen UI creation as well as create external pages for user dashboards as well as job listings. Attempt to add features such as job filtration as well as job searches.

**Ali Zahoor, Mohammed Saeed, Ahad Yasir:** Finish database creation and attempt to create an admin portal for the site owner..

Completion aims: 05/03/25